TANZANIA RAILWAYS CORPORATION
MONTHLY MONITORING REPORT – JANUARY 2026

1. Executive Performance Dashboard

| Dashboard Item | January 2026 Position | Status | Management Meaning |
| --- | --- | --- | --- |
| Total KPIs assessed | 65 | Info | Broad performance framework used in the current report |
| KPIs below target | 52 | Critical | Shows widespread underperformance and the need for prioritization |
| KPIs not implemented | 1 | Concern | Indicates implementation gaps that require escalation |
| MGR freight achievement | 15,451 MT against 79,767 MT (19.37%) | Critical | Severely affected by washouts and service disruption |
| SGR freight achievement | 8,625 MT against 41,667 MT (20.69%) | Critical | Constrained by incomplete port rail interface and handling facilities |
| MGR passenger achievement | 129,100 against 313,231 (41.21%) | Concern | Below target due to service interruption and poor punctuality |
| SGR passenger achievement | 271,642 against 241,780 (112.35%) | Positive | Exceeded target and shows strong demand / service acceptance |
| Revenue performance | TZS 11.131 bn against TZS 23.273 bn (47.83%) | Critical | Collections remain far below target |
| Expenditure position | TZS 17.480 bn total expenditure | Concern | Expenditure exceeded monthly revenue collections |
| Procurement position | 99 tenders planned; 55 initiated; 5 under implementation | Concern | Readiness and delivery remain slow |

2. Report Purpose and Scope

This report presents January 2026 performance results. It consolidates KPI performance, operations, safety, finance, procurement, risks, management actions and data quality issues so that decision-makers can act more quickly.

3. KPI Summary by Key Performance Area

| Key Performance Area | Indicator | Target | Actual | Achievement | Status | Main Comment |
| --- | --- | --- | --- | --- | --- | --- |
| Freight – MGR | Metric tons transported | 79,767 | 15,451 | 19.37% | Below target | Heavy rainfall and washouts on Kilosa–Kidete section disrupted operations |
| Freight – SGR | Metric tons transported | 41,667 | 8,625 | 20.69% | Below target | Incomplete rail infrastructure at Dar es Salaam Port and weak loading/offloading facilities |
| Passenger – MGR | Passengers transported | 313,231 | 129,100 | 41.21% | Below target | Service interruption and poor punctuality affected patronage |
| Passenger – SGR | Passengers transported | 241,780 | 271,642 | 112.35% | Above target | Strong demand and more reliable service delivery |
| Rolling Stock – Coaches | Coaches available | 87 | 97 | 111.49% | Above target | Availability above plan |
| Rolling Stock – Wagons | Wagons available | 846 | 870 | 102.84% | Above target | Availability above plan |
| Rolling Stock – Locomotives | Remanufacturing progress | Not stated in source | 17% | N/A | Data gap | Target missing in source report and should be completed before approval |
| Safety – MGR | Accidents / incidents | Not stated in source | 4 accidents, 12 incidents | N/A | Concern | Track defects cited as major cause |
| Safety – SGR | Accidents / incidents | Not stated in source | 4 accidents, 16 incidents | N/A | Concern | Human error, rainfall and electrical faults identified |
| Financial Performance | Revenue collection | TZS 23.273 bn | TZS 11.131 bn | 47.83% | Below target | Weak collections and high cost pressure |
| Procurement Performance | Annual procurement plan implementation | 99 tenders planned | 55 initiated; 5 under implementation | N/A | Below target | Slow progress creates delivery risk |

4. Overall Performance Assessment

The current report indicates a difficult operating month. Most KPIs were below target, largely because infrastructure disruptions, rolling stock constraints, weather impacts, and weak revenue performance affected service delivery.

Performance was mixed: the strongest area was SGR passenger transport, while freight, revenue, and procurement remained significantly below expected levels.

5. Detailed Performance Review by Key Area

5.1 Freight Performance

MGR freight performance was far below target at 19.37%. The source report attributes this mainly to heavy rainfall and washouts that affected the Kilosa–Kidete section.

SGR freight performance also remained weak at 20.69%, mainly because of incomplete rail infrastructure at Dar es Salaam Port and weak cargo handling facilities.

Management implication: freight recovery requires both infrastructure restoration and logistics interface improvement.

5.2 Passenger Performance

MGR passenger performance reached only 41.21% of target, mainly due to poor punctuality and interrupted service.

SGR passenger performance exceeded target at 112.35%, showing stronger reliability and customer demand.

Management implication: SGR service strengths should be protected while MGR reliability weaknesses are addressed.

5.3 Rolling Stock Performance

Coach availability exceeded target, as did wagon availability.

Locomotive remanufacturing progress is reported at 17%, but the target is missing in the source report. This is a data-quality issue that should be corrected before approval of the final report.

Management implication: the report should distinguish between fleet availability indicators and workshop / remanufacturing progress indicators.

5.4 Safety Performance

The source report records safety incidents on both the MGR and SGR systems.

MGR incidents were linked mainly to track defects, while SGR incidents were associated with human error, rainfall, and electrical faults.

Management implication: safety reporting should move beyond counts and include classification, root cause, corrective actions, and closure status.

5.5 Procurement Performance

The source report notes that 99 tenders were planned, 55 had been initiated, and only 5 were under implementation.

This suggests procurement bottlenecks and implementation readiness concerns that may affect future delivery.

Management implication: procurement should be reported not only as activity counts but also by criticality and effect on project delivery.

6. Financial Performance

6.1 Financial Dashboard Summary

| Financial Metric | Target / Reference | Actual January 2026 | Comment |
| --- | --- | --- | --- |
| Revenue collection | TZS 23,273,013,346.70 | TZS 11,131,111,301.09 | Achievement was 47.83% of target |
| Total expenditure | N/A | TZS 17,479,760,845.69 | Expenditure exceeded monthly revenue collections |
| Cash expenditure | N/A | TZS 10,194,590,221.48 | Actual disbursed expenditure component |
| Arrears / debt accrued | N/A | TZS 7,285,170,624.21 | Outstanding obligations increased the pressure on cash flow |
| Outstanding payments trend | July 2025–January 2026 | TZS 2,809,635,944.76 cumulative in source table | Shows ongoing liabilities requiring control |

6.2 Revenue Collection by Source

| Revenue Source | Target (TZS) | Actual (TZS) | Comment |
| --- | --- | --- | --- |
| Freight – MGR |  | 649,979,948.92 | Low freight performance contributed to under-collection |
| Freight – SGR |  | 263,924,198.79 | Low freight performance contributed to under-collection |
| Mainline Passenger – MGR |  | 303,815,895.00 | Below target due to service issues |
| Mainline Passenger – SGR |  | 9,357,763,619.00 | Strong performer |
| Commuter services |  | 46,454,700.00 | Included in total collections |
| Parcel and luggage – MGR |  | 22,003,932.00 | Supplementary revenue stream |
| Parcel and luggage – SGR |  | 18,808,244.00 | Supplementary revenue stream |
| Rental – MGR |  | 242,175,578.62 | Ancillary revenues included in total collections |
| Rental - SGR |  | 46,646,766.76 |  |
| Parking |  | 160,368,000.00 |  |
| Miscellaneous |  | 19,170,418.00 |  |

6.3 Expenditure Analysis

A Total expenditure of TZS 17,479,760,845.69, made up of TZS 10,194,590,221.48 cash expenditure and TZS 7,285,170,624.21 recorded as debt / arrears. This means monthly expenditure materially exceeded collected revenue, indicating financial strain and the need for tighter cost control.

6.4 Outstanding Payments Trend

| Month | Outstanding Payment (TZS) | Comment |
| --- | --- | --- |
| July 2025 | 0 |  |
| August 2025 | 361,397,990.58 |  |
| September 2025 | 264,606,627.53 |  |
| October 2025 | 156,248,951.76 |  |
| November 2025 | 213,503,294.84 |  |
| December 2025 | 451,598,009.69 |  |
| January 2026 | 1,362,281,070.36 | January spike / current obligation visible in source report |
| Total | 2,809,635,944.76 |  |

6.5 Financial Risks and Required Management Actions

Risk: revenue collection remains significantly below target.

Risk: expenditure exceeds collections, increasing pressure on cash flow and arrears.

Risk: procurement delays may worsen financial inefficiency by slowing output delivery.

Action proposed: align expenditure with actual revenue position and critical operational priorities.

Action proposed: introduce stronger monthly budget control and require finance concurrence before non-critical commitments.

Action proposed: track outstanding payments in every monthly report as a management watch item.

7. Compliance, Procurement and Operational Support Risks

Procurement progress remains below the pace required to fully support implementation targets.

The monthly report should explicitly show procurement delays that affect service delivery, rolling stock repair, and infrastructure restoration.

Future versions of the report should include a dedicated compliance section capturing safeguards / ESCP reporting status, major incidents, and any overdue compliance actions.

8. Key Risks Requiring Management Attention

| Risk | Current Signal | Likely Impact | Immediate Action Required |
| --- | --- | --- | --- |
| Washouts / weather disruption | High | Freight and passenger losses; infrastructure damage | Prioritize restoration and weather-risk mitigation |
| Incomplete port rail interface | High | Low SGR freight throughput | Accelerate infrastructure completion and coordination |
| Weak revenue performance | High | Financial sustainability pressure | Tighten expenditure control and grow collections |
| Data quality gap in rolling stock KPI | Medium | Weak management confidence in report | Validate target and indicator definition before approval |
| Slow procurement progress | High | Delays in works, repairs and service support | Escalate critical packages and monitor readiness weekly |

9. Management Action / Recommendation Tracker

| Issue | Recommended Action | Responsible Unit | Timing | Status |
| --- | --- | --- | --- | --- |
| Low MGR freight performance | Restore disrupted sections and stabilize operations | Engineering / Operations | Immediate | Open |
| Low SGR freight throughput | Improve Dar es Salaam Port interface and cargo handling linkages | Infrastructure / Operations | Immediate | Open |
| Revenue shortfall | Align expenditure to actual collections and strengthen revenue controls | Finance / Management | Immediate | Open |
| Procurement slow-down | Prioritize critical tenders and track implementation packages | Procurement / Management | Within 1 month | Open |
| Data quality gap | Validate KPI definitions and missing targets before final report approval | M&E / Technical units | Immediate | Open |

10. Data Quality and Reporting Notes

The source report is strong in narrative explanation but should be supported by a cleaner KPI matrix and executive dashboard in every month.

Any field with a missing target, such as the locomotive remanufacturing indicator, should be explicitly flagged as a data gap and corrected before sign-off.

Future reports should include a formal validation step confirming target, actual, source, responsible unit and calculation for each KPI.

Recommendations should be tracked from month to month so that management can see what has been implemented and what remains open.

11. Conclusion

January 2026 was a challenging month operationally and financially. Passenger performance on the SGR was a positive exception, but freight, revenue, procurement and several operational indicators remained below target. The improved structure in this sample report is intended to make the monthly report more decision-oriented, easier to validate, and more useful for management follow-up.

12. Annex – Source Figure Notes

All headline figures used in this sample were drawn from the current January 2026 source report already provided.

Where the source report contained a complete number, that number has been preserved.

Where the source report referenced a table but the detailed line item was not reproduced in the earlier sample, this v6 report explicitly notes that the table should be inserted in final management use.

No missing locomotive target has been guessed; it remains flagged as a source data gap.