TANZANIA RAILWAYS CORPORATION
MONTHLY MONITORING REPORT – JANUARY 2026
1. Executive Performance Dashboard
	Dashboard Item
	January 2026 Position
	Status
	Management Meaning

	Total KPIs assessed
	65
	Info
	Broad performance framework used in the current report

	KPIs below target
	52
	Critical
	Shows widespread underperformance and the need for prioritization

	KPIs not implemented
	1
	Concern
	Indicates implementation gaps that require escalation

	MGR freight achievement
	15,451 MT against 79,767 MT (19.37%)
	Critical
	Severely affected by washouts and service disruption

	SGR freight achievement
	8,625 MT against 41,667 MT (20.69%)
	Critical
	Constrained by incomplete port rail interface and handling facilities

	MGR passenger achievement
	129,100 against 313,231 (41.21%)
	Concern
	Below target due to service interruption and poor punctuality

	SGR passenger achievement
	271,642 against 241,780 (112.35%)
	Positive
	Exceeded target and shows strong demand / service acceptance

	Revenue performance
	TZS 11.131 bn against TZS 23.273 bn (47.83%)
	Critical
	Collections remain far below target

	Expenditure position
	TZS 17.480 bn total expenditure
	Concern
	Expenditure exceeded monthly revenue collections

	Procurement position
	99 tenders planned; 55 initiated; 5 under implementation
	Concern
	Readiness and delivery remain slow




2. Report Purpose and Scope
This report presents January 2026 performance results. It consolidates KPI performance, operations, safety, finance, procurement, risks, management actions and data quality issues so that decision-makers can act more quickly.
3. KPI Summary by Key Performance Area
	Key Performance Area
	Indicator
	Target
	Actual
	Achievement
	Status
	Main Comment

	Freight – MGR
	Metric tons transported
	79,767
	15,451
	19.37%
	Below target
	Heavy rainfall and washouts on Kilosa–Kidete section disrupted operations

	Freight – SGR
	Metric tons transported
	41,667
	8,625
	20.69%
	Below target
	Incomplete rail infrastructure at Dar es Salaam Port and weak loading/offloading facilities

	Passenger – MGR
	Passengers transported
	313,231
	129,100
	41.21%
	Below target
	Service interruption and poor punctuality affected patronage

	Passenger – SGR
	Passengers transported
	241,780
	271,642
	112.35%
	Above target
	Strong demand and more reliable service delivery

	Rolling Stock – Coaches
	Coaches available
	87
	97
	111.49%
	Above target
	Availability above plan

	Rolling Stock – Wagons
	Wagons available
	846
	870
	102.84%
	Above target
	Availability above plan

	Rolling Stock – Locomotives
	Remanufacturing progress
	Not stated in source
	17%
	N/A
	Data gap
	Target missing in source report and should be completed before approval

	Safety – MGR
	Accidents / incidents
	Not stated in source
	4 accidents, 12 incidents
	N/A
	Concern
	Track defects cited as major cause

	Safety – SGR
	Accidents / incidents
	Not stated in source
	4 accidents, 16 incidents
	N/A
	Concern
	Human error, rainfall and electrical faults identified

	Financial Performance
	Revenue collection
	TZS 23.273 bn
	TZS 11.131 bn
	47.83%
	Below target
	Weak collections and high cost pressure

	Procurement Performance
	Annual procurement plan implementation
	99 tenders planned
	55 initiated; 5 under implementation
	N/A
	Below target
	Slow progress creates delivery risk


4. Overall Performance Assessment
The current report indicates a difficult operating month. Most KPIs were below target, largely because infrastructure disruptions, rolling stock constraints, weather impacts, and weak revenue performance affected service delivery.
Performance was mixed: the strongest area was SGR passenger transport, while freight, revenue, and procurement remained significantly below expected levels.
5. Detailed Performance Review by Key Area
5.1 Freight Performance
MGR freight performance was far below target at 19.37%. The source report attributes this mainly to heavy rainfall and washouts that affected the Kilosa–Kidete section.
SGR freight performance also remained weak at 20.69%, mainly because of incomplete rail infrastructure at Dar es Salaam Port and weak cargo handling facilities.
Management implication: freight recovery requires both infrastructure restoration and logistics interface improvement.
5.2 Passenger Performance
MGR passenger performance reached only 41.21% of target, mainly due to poor punctuality and interrupted service.
SGR passenger performance exceeded target at 112.35%, showing stronger reliability and customer demand.
Management implication: SGR service strengths should be protected while MGR reliability weaknesses are addressed.
5.3 Rolling Stock Performance
Coach availability exceeded target, as did wagon availability.
Locomotive remanufacturing progress is reported at 17%, but the target is missing in the source report. This is a data-quality issue that should be corrected before approval of the final report.
Management implication: the report should distinguish between fleet availability indicators and workshop / remanufacturing progress indicators.
5.4 Safety Performance
The source report records safety incidents on both the MGR and SGR systems.
MGR incidents were linked mainly to track defects, while SGR incidents were associated with human error, rainfall, and electrical faults.
Management implication: safety reporting should move beyond counts and include classification, root cause, corrective actions, and closure status.
5.5 Procurement Performance
The source report notes that 99 tenders were planned, 55 had been initiated, and only 5 were under implementation.
This suggests procurement bottlenecks and implementation readiness concerns that may affect future delivery.
Management implication: procurement should be reported not only as activity counts but also by criticality and effect on project delivery.
6. Financial Performance
6.1 Financial Dashboard Summary
	Financial Metric
	Target / Reference
	Actual January 2026
	Comment

	Revenue collection
	TZS 23,273,013,346.70
	TZS 11,131,111,301.09
	Achievement was 47.83% of target

	Total expenditure
	N/A
	TZS 17,479,760,845.69
	Expenditure exceeded monthly revenue collections

	Cash expenditure
	N/A
	TZS 10,194,590,221.48
	Actual disbursed expenditure component

	Arrears / debt accrued
	N/A
	TZS 7,285,170,624.21
	Outstanding obligations increased the pressure on cash flow

	Outstanding payments trend
	July 2025–January 2026
	TZS 2,809,635,944.76 cumulative in source table
	Shows ongoing liabilities requiring control


6.2 Revenue Collection by Source
	Revenue Source
	Target (TZS)
	Actual (TZS)
	Comment

	Freight – MGR
	
	                                649,979,948.92 
	Low freight performance contributed to under-collection

	Freight – SGR
	
	                                263,924,198.79 
	Low freight performance contributed to under-collection

	Mainline Passenger – MGR
	
	                                303,815,895.00 
	Below target due to service issues

	Mainline Passenger – SGR
	
	                             9,357,763,619.00 
	Strong performer

	Commuter services
	
	                                   46,454,700.00 
	Included in total collections

	Parcel and luggage – MGR
	
	                                   22,003,932.00 
	Supplementary revenue stream

	Parcel and luggage – SGR
	
	                                   18,808,244.00 
	Supplementary revenue stream

	Rental – MGR
	
	                                242,175,578.62 
	Ancillary revenues included in total collections

	Rental - SGR
	
	                                   46,646,766.76 
	

	Parking
	
	                                160,368,000.00 
	

	Miscellaneous
	
	19,170,418.00
	



6.3 Expenditure Analysis
A Total expenditure of TZS 17,479,760,845.69, made up of TZS 10,194,590,221.48 cash expenditure and TZS 7,285,170,624.21 recorded as debt / arrears. This means monthly expenditure materially exceeded collected revenue, indicating financial strain and the need for tighter cost control.
6.4 Outstanding Payments Trend
	Month
	Outstanding Payment (TZS)
	Comment

	July 2025
	0
	

	August 2025
	361,397,990.58
	

	September 2025
	264,606,627.53
	

	October 2025
	156,248,951.76
	

	November 2025
	213,503,294.84
	

	December 2025
	451,598,009.69
	

	January 2026
	1,362,281,070.36
	January spike / current obligation visible in source report

	Total
	2,809,635,944.76
	


6.5 Financial Risks and Required Management Actions
Risk: revenue collection remains significantly below target.
Risk: expenditure exceeds collections, increasing pressure on cash flow and arrears.
Risk: procurement delays may worsen financial inefficiency by slowing output delivery.
Action proposed: align expenditure with actual revenue position and critical operational priorities.
Action proposed: introduce stronger monthly budget control and require finance concurrence before non-critical commitments.
Action proposed: track outstanding payments in every monthly report as a management watch item.
7. Compliance, Procurement and Operational Support Risks
Procurement progress remains below the pace required to fully support implementation targets.
The monthly report should explicitly show procurement delays that affect service delivery, rolling stock repair, and infrastructure restoration.
Future versions of the report should include a dedicated compliance section capturing safeguards / ESCP reporting status, major incidents, and any overdue compliance actions.
[bookmark: _GoBack]8. Key Risks Requiring Management Attention
	Risk
	Current Signal
	Likely Impact
	Immediate Action Required

	Washouts / weather disruption
	High
	Freight and passenger losses; infrastructure damage
	Prioritize restoration and weather-risk mitigation

	Incomplete port rail interface
	High
	Low SGR freight throughput
	Accelerate infrastructure completion and coordination

	Weak revenue performance
	High
	Financial sustainability pressure
	Tighten expenditure control and grow collections

	Data quality gap in rolling stock KPI
	Medium
	Weak management confidence in report
	Validate target and indicator definition before approval

	Slow procurement progress
	High
	Delays in works, repairs and service support
	Escalate critical packages and monitor readiness weekly


9. Management Action / Recommendation Tracker
	Issue
	Recommended Action
	Responsible Unit
	Timing
	Status

	Low MGR freight performance
	Restore disrupted sections and stabilize operations
	Engineering / Operations
	Immediate
	Open

	Low SGR freight throughput
	Improve Dar es Salaam Port interface and cargo handling linkages
	Infrastructure / Operations
	Immediate
	Open

	Revenue shortfall
	Align expenditure to actual collections and strengthen revenue controls
	Finance / Management
	Immediate
	Open

	Procurement slow-down
	Prioritize critical tenders and track implementation packages
	Procurement / Management
	Within 1 month
	Open

	Data quality gap
	Validate KPI definitions and missing targets before final report approval
	M&E / Technical units
	Immediate
	Open


10. Data Quality and Reporting Notes
The source report is strong in narrative explanation but should be supported by a cleaner KPI matrix and executive dashboard in every month.
Any field with a missing target, such as the locomotive remanufacturing indicator, should be explicitly flagged as a data gap and corrected before sign-off.
Future reports should include a formal validation step confirming target, actual, source, responsible unit and calculation for each KPI.
Recommendations should be tracked from month to month so that management can see what has been implemented and what remains open.
11. Conclusion
January 2026 was a challenging month operationally and financially. Passenger performance on the SGR was a positive exception, but freight, revenue, procurement and several operational indicators remained below target. The improved structure in this sample report is intended to make the monthly report more decision-oriented, easier to validate, and more useful for management follow-up.
12. Annex – Source Figure Notes
All headline figures used in this sample were drawn from the current January 2026 source report already provided.
Where the source report contained a complete number, that number has been preserved.
Where the source report referenced a table but the detailed line item was not reproduced in the earlier sample, this v6 report explicitly notes that the table should be inserted in final management use.
No missing locomotive target has been guessed; it remains flagged as a source data gap.
